# Robust ECG SSL: Progress and Next Steps

E3 feasibility check, Gates 1–2  ·  Work session of 23 September 2026

This summary is reconstructed from the files changed in the EEG_SSL_Research folder (23 September, about 7–8pm Lagos time) and the result logs.

# What was done

The E3 feasibility check (Gates 1–2) was run. The question: are there enough shared labels across PTB-XL (training) and SPH (external test with zero adaptation)?

- Script support_label.py: 17 shared labels, each tied to both datasets through PTB-XL's AHA code mapping. They are grouped as primary (AF, PR_PROL, the bundle branch blocks, LAFB, LVH, IMI, ASMI), exploratory (MI_ANY, TWAVE_ABN, NORM), secondary (heart-rate labels) and window-dependent (PVC, PAC).

- Training budgets: 1%, 5%, 10%, 25%, 50% and 100% of PTB-XL folds 1–8, split by patient and nested, with 3 seeds.

- Two runs:

  - Keep every listed code: e3_label_support_lik0.csv

  - Keep diagnostic codes only if likelihood ≥ 50: e3_label_support_lik50diag.csv

- Repo setup: LICENSE, README, .gitignore, PTB-XL and SPH metadata.

# What the results say

- The 1% budget does not work. Several primary labels fall below 10 positives on some seed: CLBBB (1), CRBBB (2), AF (6), PR_PROL (7), ASMI (8 at ≥ 50). From 5% up, every primary label clears 19.

- The likelihood threshold only affects MI and LVH. At 100% budget, IMI drops from 2143 to 1366, ASMI from 1887 to 1610 and LVH from 1708 to 1411. Rhythm and conduction labels do not change.

- TWAVE_ABN looks mis-mapped. It has 263 positives in PTB-XL but 2218 in SPH. The PTB-XL side (TAB_, INVT) probably leaves out codes like NT_ and LOWT.

- NORM means different things in each dataset. SPH has 13,905 NORM records, far more than PTB-XL's 7,596 in training.

- Small SPH test sets: CLBBB (84) and ASMI (91) will have wide confidence intervals.

- Label quality differs between splits. Only about 67% of training records are human-validated, versus 100% in folds 9 and 10.

# What is next

- Make the Gate 1–2 decisions:

  - Drop the 1% budget, or keep it only as a flagged result.

  - Pick a main likelihood threshold and report the other as a sensitivity check.

  - Fix or drop TWAVE_ABN.

  - Leave NORM out of the headline results.

- Clean up: the docstring still says e3_label_support.py, and support-label.ipynb is empty. Then commit and push to the repo.

- Gate 3, signal harmonization: match SPH's recordings to PTB-XL's format (lead order, sampling rate, how to cut longer recordings to 10 s). The cropping rule decides whether PVC and PAC stay in.

- Then a supervised baseline across the label budgets, which the SSL pretraining will be compared against.